TUES-18:30-5 Sprint Planning Notes

Team: TUES-18:30-5

Sprint: 0

Date: 11/08/20

Attended:

Scrum Master: Caspar Koutsoukis

Product Owner: Mohamad Ali

Development team:

Lachlan Boughton

Tianchen Zhuang

Wuchi Chen

Christopher Wasco

1. Goal

This sprint is about setting up the process and tools to effectively develop our project. This involves creating user stories, acceptance tests, definition of done, architecture diagrams and development of two user stories ‘Create User’ and ‘Register Business Owner’

1. Duration of the sprint

*2 weeks*

1. What is the team’s vision for this sprint?

3 items havebeen added to sprint

* Setup project framework in github
* Create User
* Register Business owner

The team expects to be able to add users to the system via a backend api using postman, that information will be inserted into our database system as well as some unit testing surrounding the api calls

1. Estimation in story points

The team used a variation of planning poker to estimate tasks with any task estimations that were different asked to justify the reasoning for that number. The team would continue the discussion until there was a consensus on what the story points should be. This was the first time doing this as a team and we worked very well together.

* Setup project framework in github – 3
  + As this required a discussion surrounding what the architecture would look like and adding the spring framework, we decided that this was a 3
* Create User – 8
  + Main implementation for backend function requiring a db and api to be set up. Team’s first time working with these frameworks, so the task is a maximum of 8
* Register Business owner – 3
  + Bulk of the work to be done under the create user story but still some investigation related to the implementation of the task so it is a 3