SEPT TUES-18:30-5 Sprint Planning Notes

Team: TUES-18:30-5

Sprint: 1

Date: 17/08/20

Attended:

Scrum Master: Caspar Koutsoukis

Product Owner: Mohamed Ali

Development team:

Lachlan Boughton

Tianchen Zhuang

Wuchi Chen

Christopher Wasco

1. Goal

*Begin implementation of our deliverable in the backend:*

* *Create some User Functionality*
* *Create some Business Functionality*
* *Create Unit Tests*

*Begin implementation in the frontend:*

* *Start creating a register/logging function*

1. Duration of the sprint

*2 weeks*

1. What is the team’s vision for this sprint?

*Which items of the product backlog will be committed to sprint backlog and why?*

*6. Login as User*

*3. Register Business Owner*

*2. Create User*

*28. Test Create User*

1. Estimation in story points

*Team to estimate story points for each of the items. Provide some sort of justification.*

*6. Login as User - 3*

*No real structure in the front end as of yet, so will take some organising to make the login function correctly.*

*2. Create User – 8 – from Sprint 0*

*Involves developing a user model, controller and service – no experience in Spring Boot and REST API*

*3. Register Business Owner – 8 – from Sprint 0*

*Involves developing a business model, controller and service – no experience in Spring Boot and REST API*

*Story Points increased to 8 – Better understanding of how our system will work with businesses (will work similarly to how users are implemented)*

*28. Test Create User - 1*

*Small task of creating some tests to test creating a user.*