SEPT TUES-18:30-5 Sprint Retro Notes

Team: TUES-18:30-5

Sprint: 1

Date: 28/08/20

Attended:

Scrum Master: Caspar Koutsoukis

Product Owner: Mohamed Ali

Development team:

Lachlan Boughton

Tianchen Zhuang

Wuchi Chen

Christopher Wasco

## 1. Things That Went Well

*Team Communication through meetings has continued to be great from each member*

*Each team member contributed in their own way to this sprint – not only completing what was expected of them, but also when help was needed, we often discussed what could be done to resolve any issues through in our meeting times.*

## 2. Things That Could Have Gone Better

*Some issues with branches – some miscommunication with how our branching would work (i.e branching from dev, etc)*

*Some overlap in development –member(s) implemented user functionality despite it being completed already*

## 3. Things That Surprised Us

*Despite some miscommunication, everyone still consistently showed up to most meetings (having organised 2-3 a week), with the expectation being that people may not always show up.*

## 4. Lessons Learned

*Each team member wants to genuinely help and contribute to the project, we just need to, as a team; more clearly define what is expected from each other, to avoid any more overlapping in development. Furthermore, the way we approach development should be far more refined from this point forward, learning the hard way that branching from unfinished branches can be messy.*

## 5. Final Thoughts

*Things to keep:*

* Consistency in communication through team meetings
* Contribution from each team member

*Things to Change:*

* More defined tasks/expectations for each team member
* Ask more questions to each other; unsure if the branch is up to date? Want to branch off a specific branch; will this lead to conflict?