SEPT TUES-18:30-5 Sprint Planning Notes

Team: TUES-18:30-5

Sprint: 2

Date: 31/08/20

Attended:

Scrum Master: Caspar Koutsoukis

Product Owner: Mohamed Ali

Development team:

Lachlan Boughton

Tianchen Zhuang

Wuchi Chen

Christopher Wasco

1. Goal

*Make a start on the booking management both in the front end and back end*

*Connect the frontend and backend implementation of the create users/ user function*

*Build a CI/CD pipeline using CircleCI and AWS*

1. Duration of the sprint

*2 weeks*

1. What is the team’s vision for this sprint?

*Which items of the product backlog will be committed to sprint backlog and why?*

*21. Deployment Pipeline – From sprint 1*

*29. Authentication for logging in and registering – From sprint 1*

*30. UI Concept Drawings – From sprint 1*

*4. Make a booking via API*

*15. View my booking in UI*

*5. Cancel a booking via API*

*11. Logging out*

*9. Client Timeslot Availability UI*

*The system will be hosted in AWS and you will be able to create a user via the UI and have it saved in the back end as well as view some prototype functionality of the booking via the API*

1. Estimation in story points

*Team to estimate story points for each of the items. Provide some sort of justification.*

*21. Deployment Pipeline – 8*

*No experience in the team with building pipelines, it includes knowledge of a few different systems to get working*

*29. Authentication for logging in and registering – 8*

*Connecting the front and back end is a complex task that the team does not have experience in*

*30. UI Concept Drawings – 1*

*Small task to provide some direction for front end design*

*4. Make a booking via API - 3*

*Have implemented something similar in adding user via UI*

*15. View my booking in UI – 3*

*UI does have some structure already so would be designing the booking dashboard which will take some time*

*5. Cancel a booking via API - 1*

*Once make a booking has been completed it will just be adding a call to remove data*

*11. Logging out – 1*

*Some experience within the team with similar tasks*

*9. Client Timeslot Availability U - 8I*

Full design of the UI as well as complex structure of managing booking data