SEPT TUES-18:30-5 Sprint Retro Notes

Team: TUES-18:30-5

Sprint: 2

Date: 14/10/20

(This Document was lost, and so was rewritten on this date)

Attended:

Scrum Master: Caspar Koutsoukis

Product Owner: Mohamed Ali

Development team:

Lachlan Boughton

Tianchen Zhuang

Wuchi Chen

Christopher Wasco

## 1. Things That Went Well

*Team Communication was consistent throughout the entire sprint.*

*The backend has progressed considerably, essentially completed, with minor changes needed for the booking/event creating.*

## 2. Things That Could Have Gone Better

*Progress for the frontend has been stalled, for a little while too. There seems to be some trouble with understanding how the front end connects to the backend, which is why unfortunately the backend and frontend have yet to be connected.*

*Additionally, it hasn’t been possible for us to deploy to AWS due to credits, etc.*

*Although this isn’t necessarily our fault, it’s still an issue that has occurred.*

## 3. Things That Surprised Us

*We are practically complete with the backend. Additionally, some of us are a bit surprised with the lack of progression on the frontend, considering the back end is ready to be connected. It’s just a matter of connecting it from the frontend.*

## 4. Lessons Learned

*We definitely need to sit down and plan some meetings to explain the connection from frontend to backend considerably. This is important if we want to ensure our deliverable has any functionality at all. Because of this, I think we learnt that we should ask more questions to other members of the team, since the trouble in the frontend wasn’t really realised until the very end of the sprint.*

## 5. Final Thoughts

*Things to keep:*

* Consistency in communication
* Contribution from each team member

*Things to Change:*

* Engage with other members more
* Take action faster when there is an issue