TUES-18.30-5

Minutes

# Meeting Details

|  |  |
| --- | --- |
| **Date** | 06/10/20 – 19:00 |
| **Venue** | Microsoft Teams |
| **Attendees** | Mohamad Ali  Caspar Koutsoukis  Tianchen Zhuang  Christopher Wasco  Lachlan Boughton  Wuchi Chen |

Last week’s Friday Meeting (Oct 2nd) was “Cancelled” – 3 of 5 Members couldn’t make it, therefore only one meeting was recorded that week.

# Information/Decisions

* Start discussion based around Admin: How they’re identified within the system, their relation to Spring Security, and a Dashboard only Admins can access.
* “Events” created for bookings can be added, deleted and can receive a list of them
* Start looking into the Project Report required for Milestone 3 Submission

|  |  |  |
| --- | --- | --- |
| **Item** | **Who** | **by** |
| Admin Dashboard | Caspar | Ongoing |
| View bookings/Cancel Booking | Tianchen/Wuchi | Ongoing |
| Start Implementation of Spring Security | Lachlan | Ongoing |
| Documentation/Test Cases | Chris | Ongoing |

# Meeting with Mohamad

This week Mohamad wanted to observe another Scrum team meeting, this time being a Sprint Retro. We demonstrated a Retro board, with how things went with Sprint 2/Recent developments

# Project Direction

The week before submission week; our application is coming together, will need to start discussions around what’s expected for submission.

# Next Meeting

Meeting finished at 19:45 and next meeting will be Friday (9/10) 14:30