TUES-18.30-5

Minutes

# Meeting Details

|  |  |
| --- | --- |
| **Date** | 09/10/20 – 15:00 |
| **Venue** | Microsoft Teams |
| **Attendees** | Caspar Koutsoukis  Tianchen Zhuang  Christopher Wasco  Lachlan Boughton |

# Information/Decisions

* Discussion based on issue within getting bookings (infinite loop occurring)
* Admin Dashboard has some progress, can show business and customer list
* Spring Security implementation almost complete
* Previous Role ID user variable removed, using integrated ID within Spring Security

# Action Items

|  |  |  |
| --- | --- | --- |
| **Item** | **Who** | **by** |
| Admin Dashboard | Caspar | Ongoing |
| View bookings/Cancel Booking | Tianchen/Wuchi | Ongoing |
| Continue Implementation of Spring Security/Admin Implementation | Lachlan | Ongoing |
| Documentation/Test Cases | Chris | Ongoing |

# Project Direction

The week before submission week; our application is coming together, will need to start discussions around what’s expected for submission.

# Next Meeting

Meeting finished at 15:40 and next meeting will be Monday (12/10) 19:30