TUES-18.30-5

Minutes

# Meeting Details

|  |  |
| --- | --- |
| **Date** | 12/10/20 – 19:30 |
| **Venue** | Microsoft Teams |
| **Attendees** | Caspar Koutsoukis  Tianchen Zhuang  Christopher Wasco  Lachlan Boughton  Wuchi Chen |

# Information/Decisions

* Spring Security Implementation dropped; would need to redo entire backend structure:
* i.e in order for Spring Security to work, all users must be structured within a single table. This is not the case in our implementation (i.e we have a user table, business table, etc)
* Implementation is complete, prepare for demo tomorrow, presenting to Mohamad.
* Start looking at how we will handle the project report.

|  |  |  |
| --- | --- | --- |
| **Item** | **Who** | **by** |
| Admin Dashboard | Caspar | **Completed** |
| View bookings/Cancel Booking | Tianchen/Wuchi | **Completed** |
| Implementation of Spring Security/Admin Implementation | Lachlan | **Dropped** |
| Documentation/Test Cases | Chris | Ongoing |

# Project Direction

The project is essentially complete; all that is left is the documentation and test cases for our complete implementation.

# Next Meeting

Meeting finished at 20:00 and next meeting will be Tuesday (13/10) 18:30