TUES-18.30-5

Minutes

# Meeting Details

|  |  |
| --- | --- |
| **Date** | 25/09/20 - 16:00 |
| **Venue** | Microsoft Teams |
| **Attendees** | Caspar Koutsoukis  Tianchen Zhuang  Christopher Wasco  Lachlan Boughton  Wuchi Chen |

# Information/Decisions

* Focus on connecting the Front End and Back End asap.
* Start looking into Spring Security
* Aim to deploy application to AWS

# Action Items

|  |  |  |
| --- | --- | --- |
| **Item** | **Who** | **by** |
| Deploy to AWS | Caspar | Next week |
| Complete Register/Login | Tianchen/Wuchi | Next week |
| Update backend for Security | Lachlan | Ongoing |
| Documentation/Test Cases | Chris | Ongoing |

# Project Direction

Aim to connect the Back End and Front End asap, and continue ongoing development

# Next Meeting

Meeting finished at 16:00 and next meeting will be Tuesday (29/09) 18:45