TUES-18.30-5

Minutes

# Meeting Details

|  |  |
| --- | --- |
| **Date** | 29/09/20 - 18:45 |
| **Venue** | Microsoft Teams |
| **Attendees** | Mohamad Ali  Caspar Koutsoukis  Tianchen Zhuang  Christopher Wasco  Lachlan Boughton  Wuchi Chen |

# Information/Decisions

* Deploying to AWS successful
* Register and Login successfully connected between Front End/Back End
* Start discussion about how Admin will work in our appAction Items

|  |  |  |
| --- | --- | --- |
| **Item** | **Who** | **by** |
| Deploy to AWS | Caspar | **Completed** |
| Complete Register/Login | Tianchen/Wuchi | **Completed** |
| Update backend for Security | Lachlan | Ongoing |
| Documentation/Test Cases | Chris | Ongoing |

# Meeting with Mohamad

This week Mohamad wanted to observe a Scrum team meeting, Mohamad also showed us his development cycle/releases for a real application.

# Project Direction

Project is finally coming together very well. Will plan to Implement/refine more tasks

# Next Meeting

Meeting finished at 19:30 and next meeting will be Friday (02/10) 16:00